Patent / Whitepaper / Legal — Alignment Analysis & Launch Sequence

Date: 29 Jun 2026 · Purpose: get the filing pack in line with the app's current status and the planned launch (self-filing the SA provisional; not a counsel hand-off). · Author: Claude (working session)

Verdict

The pack is fileable as a provisional now. The three documents already describe only what is live in production and correctly scope out what is staged. The convergence loop (23 Jun) drove all machine-fixable defects to Δ=0; what remained were 7 counsel items, and — importantly — those are complete-specification / prosecution concerns, not blockers to getting the provisional on file. A SA provisional only has to fairly describe the invention (claims are optional at this stage); the annexed whitepaper does that richly. Two small alignment defects existed and are now fixed (below).

1. Are the documents in line with the app + planned launch?

| Document (canonical) | In line? | Finding |
| --- | --- | --- |
| Provisional Spec — FILING (patent-loop/…_FILING.docx) | Yes, after 1 fix | Summary/description claim only live mechanisms (unified model, hold-settled Tuppence ledger, anonymous intro, signal-points trust score, 402 slot-gate, existence-gated/ceiling AI). Staged items (≥36-mo dormancy, founders qualifier) correctly excluded as "not in force at priority date." Defect: Detailed-Description annex pointed at whitepaper v3.8 while the published whitepaper is v3.11. → fixed. |
| Whitepaper — PUBLICATION (patent-loop/…_PUBLICATION.docx) | Yes, after 2 fixes | Accurately mirrors the live platform (BEA v1.3.x, AI triage live, photo-first $0-first, world-heritage layer, 10 AI fns). Defect A (important): §9 said "file with CIPC on Day 0 (launch day)" — contradicts its own footer ("not for distribution until after filing") and the novelty rule. → fixed to file first. Defect B: §8 payments said "Paddle/Stripe"; current posture (STATUS) is Paddle/Lemon Squeezy for intl (Stripe-direct blocked) + Paystack for SA. → fixed. |
| IP Brief v6 (DRAFT) (Patents/…_IP_Brief_v6_DRAFT.docx) | Aligned; no Claude edit | Counsel-gated; v5 remains controlling until landed. Already reflects live status (C10–C13 recite the live hold ledger: ai_hold/ai_burn/ai_hold_released/ai_release, idempotent settle, BEGIN IMMEDIATE). The only open item is a David decision (AD-14), not a text fix — see §3. Claim-text is a counsel/David call; not machine-edited by design. |

2. Edits applied (reversible; backed up; re-opened & verified clean)

| # | File | Change |
| --- | --- | --- |
| A1 | Provisional Spec FILING | annex pointer whitepaper v3.8 → v3.11 (matches the doc actually annexed/published) |
| B1 | Whitepaper PUBLICATION | §9 "file on Day 0 (launch day)" → "file FIRST — before publication or launch; publishing before filing forfeits novelty" |
| B2 | Whitepaper PUBLICATION | §8 "Merchant of Record (Paddle/Stripe)…" → "(Paddle / Lemon Squeezy)…" + SA via Paystack (current posture) |

Backups: *.docx.bak-align-<ts> beside each file (restore = cp backup file).

3. Your calls before filing (genuinely David's — not Claude's to guess)

1. AD-14 — the IP Brief flags an ambiguous CHANGE_REGISTER note "(reverse-auction = lead)" next to C10–C13. Decide whether a reverse-auction/lead-marketplace distinction was intended as the C10 framing. Not a provisional blocker — C10–C13 are drafts; the provisional is valid without final claim wording.

2. CIPC fee — doc cites R590; a third-party source suggested the provisional official fee may be lower (≈R60) with R590 for complete applications. Not authoritatively resolved here. Confirm the live fee on iponline.cipc.co.za at filing (the portal shows the exact amount before you pay).

3. Inventor→company licence — patent is filed in your personal name (portable IP); the operating licence to Trustsquare (Pty) Ltd is "to be executed separately." Execute that assignment/licence at your convenience (not a filing blocker).

4. The 7 counsel items — deferred to the COMPLETE spec (≤12 months), not provisional blockers

From the convergence audit trail (23 Jun). These are legal calls for the complete-spec / PCT stage and for launch ops; none stops the provisional going on file:

1. CPA s63/s63(3) — reconcile "non-refundable / no restitution" vs the consumer's property right in the un-burned float; move EULA dormancy to ≥36 months (also an EULA v1.7 launch item).

2. Applicant identity — natural-person patent vs corporate whitepaper authorship; document the assignment/licence chain (= §3.3 above).

3. C3 / Pingsby — still CONDITIONAL; clear, narrow, or drop.

4. Banks Act / SARB closed-loop exemption — confirm Tuppence's non-financial-product classification (do not add crypto/MiCA scaffolding).

5. POPIA s71 — confirm the trust score never becomes a solely-automated consequential decision without a human/explanation path.

6. Professional novelty search — independently confirm all cited refs; US 8,095,377 is the closest and must be distinguished in the complete spec.

7. §101 / COMVIK framing — at complete-spec/PCT, frame claims as a specific technical improvement (hold state machine, existence gate, ceiling pre-flight).

5. The one hard rule (the novelty gate)

The provisional must be ON FILE before the whitepaper is published. The whitepaper is a deliberate prior-art / defensive publication; releasing it before the filing date would destroy the novelty the provisional exists to protect. Your stated order (patent → whitepaper → …) is exactly right; edit B1 hard-wires it into the document.

6. Planned sequence of events

P0 — File the provisional (next 2 days). Assemble pack (Form P1 + P6 + provisional spec with whitepaper annexed as the Detailed Description) → confirm fee on iponline → file at iponline.cipc.co.za → record the application/patent-pending number + filing date. (Optional, parallel: file TRUSTSQUARE trade mark, Nice classes 35/36/42, + TUPPENCE word mark.)

P1 — Publish the whitepaper. Only after the application number is issued. Re-stamp from "CONFIDENTIAL — not for distribution" to a public defensive-publication version carrying the application number + date; then publish.

P2 — Paystack: register + integrate + go-live. Integration scaffolding already exists in-app (test mode: ms.js return handler, top-up, plan wiring). Going live needs: merchant registration/verification for Trustsquare (Pty) Ltd → sk_live keys + PAYSTACK_WEBHOOK_SECRET → finish plan wiring → flip the S5 production gate (fail-closed) → deploy via deploy_bea_safe.bat. Merchant approval is the likely long-pole — start it first.

P3 — Test in app. Real small top-up via Paystack live → webhook confirmation → hold→burn on a delivered introduction and a successful AI run → hold→release on decline/failure → S5 gate verified fail-closed → ledger integrity check.

P4 — Plan launch cadence. CityLauncher waves (Pretoria pilot → Wave 1: New York / London / Sydney), Founders cohort issuance + LAUNCH_SPECIAL_DEADLINE, comms/video pack. EULA v1.7 + dormancy ≥36-mo (counsel) runs in parallel — it's a launch blocker but not a patent/whitepaper blocker.

P5 — Launch. Flip launch flags; first wave live.

Critical path: P0 → P1 is a hard gate (novelty). P2 (Paystack merchant approval) is the variable-latency long-pole and can start the moment the provisional is filed. P4 planning runs in parallel with P2/P3. P3 gates P5.