# TrustSquare — CIPC Filing Plan & Schedule

Patent (provisional) + Trademark + Whitepaper publication process · Prepared 11 June 2026 · Trustsquare (Pty) Ltd · Reg 2026/340128/07

IMPORTANT: I am not a lawyer and this is not legal advice. The plan below is built on your own counsel-grade documents (IP Brief v5/v6, Pre-Filing Memoranda, Strategy v4) and verified CIPC facts, but a registered SA patent attorney must review the provisional before filing and must handle the complete application — that is a statutory requirement, not a preference.

# 1 · What CIPC requires (verified June 2026)

South Africa is a NON-EXAMINING (depository) registry: patents are registered without substantive examination. Registration is near-automatic — and therefore does NOT validate the claims. Validity is only tested if challenged. Your own June 2026 supplement states this correctly.

A PROVISIONAL application may be self-filed by the applicant via iponline.cipc.co.za (forms P1 + P6; official fee ±R60). It secures a 12-month priority date. Attorney-assisted provisional drafting typically runs R12,000–R15,000 — largely unnecessary here because your specification material already exists at counsel grade.

The COMPLETE application (within 12 months) MUST be prosecuted by a registered SA patent attorney (est. R25,000–R30,000+). The PCT international route decision also falls in that window.

Section 25(2) excludes "a program for a computer" and business methods AS SUCH. Your two-anchor strategy (Claim 7 combination + Claim 2 bundle, technical-effect framing, C13 atomicity/idempotency) is precisely the correct response. Honest position, per your own memos: registrable now, defensible only as framed, never guaranteed.

Trademark: TM1 form, R590 per class, one class per application. Planned: TRUSTSQUARE in Classes 35, 36, 42 (= R1,770). Recommend adding TUPPENCE as a word mark (the currency brand carries independent goodwill) — decision for you + counsel.

# 2 · What you already have (inventory — strong)

| Asset | Version / state | Verdict |
| --- | --- | --- |
| IP Brief | v5 CONTROLLING · v6 DRAFT (hold canon, C10–C13) staged | Land v6 — blocker |
| Patent Strategy | v4 + C10–C13 Addendum DRAFT | Land addendum with v6 |
| Pre-Filing Consultation | 12 May memo + Erratum + June 2026 Supplement (prior art, Alice/COMVIK, CPA s63) | Current — brief counsel with all three |
| Whitepaper | v3.4 (June 2026) | STALE — see §3, must become v3.5 before filing |
| Claim Visuals | v2 HTML | Missing C10–C13 hold-state-machine panel (AD-11) |
| Claims | 13 (two anchors C7+C2; C10–C13 hold ledger; C3 held pending Pingsby) | Freeze set this week |
| Company | Trustsquare (Pty) Ltd registered 29 Apr 2026, bank account live | Ready |

# 3 · Gaps and improvements (do before filing)

3.1 · CRITICAL — the whitepaper no longer describes the app you are filing on.

This week’s Simpler Model build changed the platform materially. The whitepaper is your prior-art disclosure and the spine of the provisional specification — it must describe the system as built. Required v3.4 → v3.5 updates:

§3.5 Subscription: five tiers $0–$100 → THREE tiers Free/$5/$20 (2/10/30 slots) + FREE verified agencies (no toll on supply; trust-graduated allowance). The slot-enforcement claim element (server-side, publish-time, HTTP 402) is unchanged — say so explicitly.

§3.6 AI services: "ten services, 2T–10T" → ten functions, ladder capped Free/2T/3T/5T, plus the NEW Level-1 free glimpse / Level-2 paid deep-dive split on every function, and the tenth function (Retirement Relocation Planner). The glimpse split strengthens the metering narrative (free tier costs $0 by construction; paid tier hold-gated).

§3.2/§4: Tuppence burn model → HOLD model everywhere (commit-on-request, burn-on-delivery, release-on-decline/failure) per IP Brief v6 — including the CPA s63 improvement this gives you.

NEW disclosure material (add as combination elements, not new independent claims): one-photo-one-sentence listing draft ($0-first template + gated vision), guided capture with category shot-lists + ONE batched vision call for captions/description, and the adaptive any-country research rule. These are disclosure value for the C7 combination and defensive prior-art for competitors.

§5 revenue figures → Revenue Bridge model (~86% transaction+usage layer; subscriptions ~14%).

3.2 · Land the staged drafts.

IP Brief v6: answer AD-14 (the "(reverse-auction = lead)" ambiguity on C10–C13) and approve the Claim 2 Element 2A redraft wording with counsel.

Strategy v4 C10–C13 Addendum: land with v6 (one decision, same sitting).

Claim Visuals: add the C10–C13 hold-state-machine panel (AD-11) — I can generate this from the live ledger code.

3.3 · Counsel items (from your own checklist — unchanged and confirmed).

Pingsby (US20120005033A1) read on C3 before filing — highest §102 risk in the portfolio.

Commission the paid PatBase/Derwent novelty search; confirm/replace US 2014/0040028; add the C10–C13 watchlist (card-auth holds, app-store entitlement metering, API-credit holds).

CPA s63 (LAUNCH blocker, not filing blocker): float dormancy ≥36 months + burn-as-service-rendered disclosure — consumer-law sign-off before paid Tuppence goes live. The hold model already improved the decline limb.

3.4 · Honest risk flags.

The app is LIVE at trustsquare.co with public listings. SA requires absolute novelty: UI-visible features are arguably already disclosed by use. Internal mechanisms (hold ledger atomicity, existence gate, guardrails) are NOT visible from use — these are exactly your strongest claims, so the position is recoverable, but FILE NOW and disclose the live-site history to counsel; do not let the gap grow.

A SA patent will REGISTER regardless (non-examining); its later enforceability rests on the technical framing. Budget emotionally and financially for the claims being narrowed at PCT/national phase.

# 4 · Seven-day filing schedule (patent + trademark)

| Day | Action | Owner | Cost (est.) |
| --- | --- | --- | --- |
| Day 1 (Fri 12 Jun) | Book counsel consult (Adams & Adams / Spoor & Fisher / Bowmans — your shortlist). Send brief pack: IP Brief v5 + v6 draft, all three pre-filing memos, Whitepaper v3.4 + the v3.5 delta note. David answers AD-14. Claude drafts Whitepaper v3.5 + IP Brief platform-overview corrections. | David + Claude | R0 |
| Day 2 (Sat) | David reviews Whitepaper v3.5 + landed v6. Claude generates the C10–C13 hold-state-machine visual panel from the live ledger code. Freeze the claim set (13 claims, C3 conditional). | David + Claude | R0 |
| Day 3 (Mon) | Counsel consultation: two-anchor + C10–C13 confirmation, Element 2A wording, Pingsby read instruction, novelty search commissioned, live-site disclosure discussed. | David + counsel | R5,000 consult + search R8–15k |
| Day 4 (Tue) | Assemble the provisional specification: Whitepaper v3.5 (description) + claim schedule (IP Brief v6) + Claim Visuals v3 (drawings). Counsel red-pen pass. | Claude assembles · counsel reviews | in consult scope |
| Day 5 (Wed) | FILE SA PROVISIONAL via iponline.cipc.co.za (P1+P6). Priority date secured. Same sitting: file TM1 × TRUSTSQUARE Classes 35/36/42 (+ TUPPENCE if approved). | David (self-file) or counsel | ±R60 + R1,770 (+R590) |
| Day 6 (Thu) | Whitepaper v3.5: SHA-256 hash → OpenTimestamps; upload to ip.com (defensive publication); archive.org snapshot of trustsquare.co. Log everything in CHANGE_REGISTER. | Claude prepares · David executes | ip.com ±$155–$395 |
| Day 7 (Fri 19 Jun) | Verify CIPC receipts + application numbers; file copies into Patents/; ONLY NOW is public whitepaper publication and the launch campaign unblocked (your own checklist rule). | David | R0 |

# 5 · Whitepaper process track

Before filing: v3.5 content update (§3.1 above) — the whitepaper IS the provisional’s description; accuracy is filing-critical, not cosmetic.

At filing (Day 5–6): hash → OpenTimestamps → ip.com → archive.org. This creates independent, dated, defensive prior art in your name: even where claims fail later, competitors cannot patent these mechanisms against you.

After filing: publish publicly (site, investors, agencies) — the launch-campaign gate opens. Going forward: every canon change (CCP) that touches a claimed mechanism triggers a whitepaper version bump + re-hash + re-stamp; I will add this check to the nightly sweep so it cannot be forgotten.

# 6 · 12-month roadmap after the provisional

| When | Milestone |
| --- | --- |
| Weeks 2–8 | Novelty search results → claim refinement with counsel; Pingsby decision on C3 (retain-with-technical-recitation or drop). |
| Months 2–4 | CPA s63 product fixes in code + EULA (dormancy ≥36 months; burn-as-service disclosure) — consumer-law sign-off → paid Tuppence enabled. |
| Months 6–9 | Update whitepaper to match shipped reality (international corridors, agency layer); re-stamp. Decide complete-vs-second-provisional consolidation with counsel. |
| Months 10–11 | DECISION + FILE: SA complete (attorney, R25–30k+) and/or PCT (R60–120k budget) claiming the provisional’s priority. UK/AU/US national interest follows your expansion sequence. |
| Month 30 | PCT national-phase entries (budget per country; align with the cities actually launched). |

# 7 · Budget summary (estimates)

| Item | This week | 12 months |
| --- | --- | --- |
| Counsel consult | R5,000 |  |
| SA provisional (self-file, official fee) | ±R60 |  |
| Trademarks TM1 × 3 (+1 optional) | R1,770 (+R590) |  |
| Novelty search (PatBase/Derwent) | R8,000–R15,000 |  |
| ip.com defensive publication | ±R3,000–R7,500 |  |
| SA complete application |  | R25,000–R30,000+ |
| PCT filing |  | R60,000–R120,000 |
| TOTAL | ±R18,000–R29,000 | R85,000–R150,000+ |

Sources: CIPC iponline (forms/fees), Burger Huyser Attorneys + IdeaNav (2026 cost guides), Pocket IP / SNZ (TM1 R590/class), your own counsel memoranda for all legal positions. All third-party costs are estimates — counsel will quote precisely.