TrustSquare

Post-Audit Roadmap — toward an AI co-controlled business

Drafted 31 May 2026 · sequence + dependency view · companion to the Commercial Readiness Audit

# How to read this

Every item is tagged Build-bound (Claude/engineering throughput compresses it — buying capacity moves the date) or External-bound (gated by a third party — a lawyer, a registrar, a payment processor; no amount of build capacity moves it). The two run on separate clocks and must not pace each other.

Governing principle held throughout: AI does the work and recommends; a human holds every irreversible lever — money out, infrastructure down, legal commitments. “Co-controlled,” not AI-controlled. The orchestrator is a company eye on the tools, not a replacement for oversight.

# Track A — Forensic audit (in progress, nearly closed)

Bound: Build-bound. Phase 1 + O2 are DONE and live. Phase 2 is the next open work and what the scheduled 6-hour runner is now burning down.

| ID | Item | Bound by | Status |
| --- | --- | --- | --- |
| Ph.1 | Cost guardrails — real-token costing (C2), AI3/AI4 spend logging (C3), hard daily ceiling refusing @429 (C1), dashboard cost panel (C4) | Build | DONE |
| S1/S2 | Remove guessable API-key default (fail-closed); pull auth/database/storage/payments into git | Build | DONE |
| O2 | Auto-deploy sync of the four backend modules; caught + fixed live server still on the vulnerable auth.py | Build | DONE |
| Ph.2 | Security hardening — header-only API key (S3), CORS lock-down (S4), production-gate test endpoints (S5), input-validation sweep | Build | Open |
| Ph.3 | Resilience & scale — Postgres migration path (P1), local no-SSH smoke (O1), deploy minification (P2) | Build | Open |
| Ph.4 | Correctness sweep — audit remaining AI-number features for fabrication (D1), money-path E2E test | Build | Open |

# Track B — External blockers (parallel, off the build critical path)

Bound: External-bound. These gate LAUNCH, not build. Keep them moving in parallel; do not let them set the pace of Tracks A or C. Capacity cannot compress them.

| ID | Item | Bound by | Status |
| --- | --- | --- | --- |
| X1 | Patent attorney — IP Brief / Patent Strategy refresh handed to counsel | External | Open |
| X2 | EULA legal review — SA attorney fills [COUNSEL REQUIRED]; Privacy Policy; POPIA consent timing; FSCA Tuppence guidance | External | Open |
| X3 | Stripe — account/onboarding for live payments | External | Open |
| X3b | Paystack live mode — gated on CIPC; noted as self-resolving before live testing, not a pacing blocker | External | Open |
| X4 | Company registration number into EULA + footer | External | Open |

# Track C — Agent roadmap (after the audit; the heart of the model)

Slotted in dependency order. Each builds on the one before; skipping ahead automates immaturity. Build-heavy — this is where a focused capacity sprint pays for itself.

## C1 · Resilience, redundancy & the cell architecture

Build-bound. Foundation — everything else stands on it. Build robustness before scale at current volume (pre-launch, ~65 listings).

- Regional app cells: small, identical app instances per country/region — fault-isolated and clean for data residency (POPIA/GDPR).

- Start with a SINGLE primary database + hot replica/failover — gives redundancy without the distributed-consistency problem.

- Defer per-cell databases + cross-region sync until a real trigger forces it (one region's load, or a hard data-residency law). That is the genuinely hard part; don't pay for it speculatively.

Honest caveat: a shared DB means the DB is still the single point of failure and the scaling ceiling — the replica mitigates failure, not the ceiling. Per-cell DBs solve scale but introduce consistency risk (same actor in two cells, split-brain writes). Sequence accordingly.

## C2 · Local agent workers — maintenance, complaints, expansion, marketing/auto city rollout

Build-bound. Lowest-risk new agents — contained blast radius. Natural extension of CityLauncher and the scheduled-runner pattern already proven.

- Reuse the existing spine: server as source of truth, scheduled runners, write-back. Each worker observes + acts within a narrow, reversible scope.

- Auto city rollout = CityLauncher generalised; marketing/complaints/maintenance are bounded, low-stakes if they err.

## C3 · Security agent — observe first, act later

Build-bound (monitoring)  + staged (active defence).

- BUILD NOW — the eyes: integrity fingerprinting of the FEA at fixed AND secret breakpoints (size/checksum at known offsets) to detect tampering; monitor for virus/phishing/mass-attack signals.

- GATE — the hands: autonomous block/firewall/take-offline actions can take your OWN site down on a false positive and become a high-value target if compromised. Restrict to a tightly-scoped, reversible, PRE-APPROVED action set with human/override on anything irreversible.

Principle: same as the audit's architecture decision — observe-and-alert and recommend; never free-form auto-act on production infrastructure.

## C4 · Orchestrator (CEO / COO / CFO / CTO)

Build-bound, but staged LAST. Not because the tech isn't ready — because an orchestrator is only as good as the agents under it and the guardrails beneath them.

- Prerequisite: C1–C3 reliable and logged in production for a sustained period first.

- Hard spend/action ceilings on every subordinate (the C1 cost-ceiling pattern generalises to action ceilings); clear human override at every layer.

- Role: concentrate and surface oversight so a human can judge without drowning in detail — a company eye ON the tools, not dependence on tools alone.

## C5 · Solar Council — resume planning

Build-bound (planning). Three-year-old concept, paused deliberately when the technology wasn’t ready — that judgment is exactly what makes this roadmap credible. Resume as planning once C1–C3 are real; let maturity, not capacity, set its pace.

# The capacity decision (Max 20× sprint)

Tracks A and C are heavily build-bound — weeks of real engineering that throughput directly compresses. That justifies a focused 2–3 month Max 20× sprint as a build-velocity lever for the agent roadmap — NOT as a launch lever (launch is gated by Track B, which capacity cannot move).

- Spend the sprint on: C1 (resilience/cells), C2 (worker agents), and the monitoring half of C3.

- Do NOT rush C3's active-defence or C4 the orchestrator just because capacity exists — they want guardrails and maturity more than speed.

- Run Track B in parallel the whole time, or the build races ahead and then sits idle waiting on attorney / registration / Stripe.

Bottom line: the date moves in when you (a) fix a real target against this sequence, (b) clear Track B on its own clock, and (c) apply the capacity sprint to the build-bound agent work. The subscription compresses the build; it cannot compress the lawyers.